## Slide 1: Guard AI
Connor Wilby

## Slide 2: The Original plan
2D
Oxygine
Many supporting systems
  Pathfinding
  Multi-agent
  Hierarchical command structure
  Behaviour tree command structure
  C++

## Slide 3: The New Plan
Unity
3D
Supporting Systems:
  Behaviour tree
  Pathfinding: Unity Navmesh
  Viewcones/detection system
Notes: Unity: The decision to move away from Oxygine was made fairly early on, after I had spent approximately 4 weeks trying, and failing, to set Oxygine up, I realised that spending more time with it would be counter-productive, as even if I could make it work, I would still need to learn its intricacies. Unity was a game engine I knew, and it removed a significant learning curve from this project.
3d: The decision to move to 3D has a number of bonuses, but the primary reason for changing it was for the pathfinding. After a conversation with Chris, he suggested that I remove some of the sub-systems (that were fairly significant) in order to focus on the core of my project, the AI.
Behaviour tree: The behaviour tree is the core of this assignment and is therefore what I will focus on before I start anything else.
Pathfinding: Unity navmesh provides a solution to the problem of pathfinding, as well as offering 3D and multi-level levels. This makes my project a lot more versatile, as typically (though not universally) systems like this would be used in 3D games and would be a lot more useful to potential employers.
Viewcones: I have become very interested in the sight and detection systems used for a stealth AI, more so after watching a GDC talk on how it was handled in Spliter Cell:Blacklist. I will likely make this a significant part of my project, after completing my behaviour tree, though that is very much a stretch goal

## Slide 4: Currently implemented
Composites:
  Selector
  Sequence
Decorators:
  Succeeder
  Failer

## Slide 5: Behaviour tree plan
Priority behaviour sections
  Player spotted
  Guard searching
Secondary behaviours
  Patrol
  Stationary guard
  Idle
Tertiary behaviours
  Specific idle
  BARK system

## Slide 6: (pictures of behaviour tree plan)

## Slide 7: Schedule changes and reasoning